## Slide 1
Project Alpha - Weekly Status

## Slide 2
Executive Summary
Sprint 12 completed on schedule
All critical features delivered
On track for Q1 release

## Slide 3
Completed ✓
User authentication module
Dashboard redesign
API performance optimization
Security audit remediation

## Slide 4
In Progress
Mobile responsive layouts
Export functionality
Integration testing

## Slide 5
Blocked / Risks
Third-party API access pending approval

## Slide 6
Next Week
Complete mobile layouts
Begin UAT testing
Prepare deployment documentation

## Slide 7
Key Metrics
Velocity: 42 story points
Bug Count: 3 (down from 12)
Test Coverage: 87%
Sprint Burndown: On track